Date:	June 18, 1997				DRAFT: For Discussion and Comments

To:	Page Carter and Fred Black

From:	Tom Fawthrop

Re:	503 Communications and Managing the Project Organization

Learning Objectives and Examination

The following summary identifies the major learning objectives for the class identified above and possible corresponding examination questions.

| No. | Learning Objectives: | Skills Development/Examination: |
| --- | --- | --- |
| 1. | Describe the characteristics of a project organization | Define organizational theory and briefly discuss domain and subelements. Relate to work experience. |
| 2. | Distinguish the basic characteristics of a project organization from those of a conventional oriented functionally aligned organization/ | Draw a simple functional organization chart and a cross functional project team matrix. Briefly describe benefits and weaknesses. Relate to work. |
| 3. | Assess basic concepts of team oriented organizational structure function in a project. | Define the 4 stages of project team development and the role of the PM for each stage. Identify 3 opportunities of team and individual recognition and relate to work experience. |
| 4. | Explain logical correlation between WBS and a production oriented team organization structure. | Give example from the M&M text book. Relate to global competition and external environment. |
| 5. | In terms of functional responsibilities, describe the structure of a project as it evolves in a project life cycle. | Give example and draw the project life cycle and overlay with cost and risk cycles. Include 4 functional responsibilities in the example. |
| 6. | Evaluate formal business plan as it effects project organization. | Define a workplan as it relates to a corporate business plan. Relate to work experience. |
| 7. | Distinguish between strategic planning in an enterprise and tactical business planning as it applies to a project | Draw the corporate business life cycle chart integrating the project life cycle. Briefly describe and relate to work. |
| 8. | Demonstrate written, oral and graphic communications in the areas of communication planning, information distribution, performance reporting, and general administration. | Define communication management and briefly describe it's four subelements. Term paper and team presentation. Develop a lessons learned document. Demonstrate graphic presentation skills and visual aids. |