City University

Syllabus

for the

Graduate School of Business and Management Professions

PM 504

Project Planning and Control

3 Credit Hours

Effective: 1/97

Prepared by:

Fredrick W. Black, PMP

Copyright 1997 by City University

All rights reserved

Required Course Texts And Materials

Lewis, J. P. (1995). Project planning, scheduling and control (Rev. Ed.). Chicago, IL: Irwin.

Required Program Texts And Materials

American Psychological Association (1994). Publication manual of the American Psychological Association (4th Ed.). Washington, DC: Author.

Brassard, M., & Ritter, D. (1994). The memory jogger II. Madison, WI: Joiner Associates.

Brassard, M. (1995). The team memory jogger. Madison, WI: Joiner Associates.

Project Management Institute (1995). A guide to the project management body of knowledge. (PMBOK). Sylvan, NC: Author.

Sabin, W. A. (1992). The Gregg reference manual (7th Ed.). Westerville, OH: Glencoe Division of Macmillan/McGraw-Hill.

Scholtes, P. R, Joiner, B. L., & Streibel, B. J. (1996). The team handbook (2nd Ed.). Madison, WI: Joiner Associates.

Program guide for the Master of Project Management. (1996). Renton, WA: City University.

The Library zone: Your guide to library information resources-Business edition. Video and workbook. (1995). Renton, WA: City University. (Required for North American students only.)

Access to a personal computer and to the Internet is required. All assignments must be word-processed.

Foundation Elements For

PM 504

Project Planning and Control

The Foundation Elements of PM 504, Project Planning and Control, include the Course Description and Learning Objectives. They are fundamental to the course and are common to all modes of delivery for this course, including regular classroom instruction, Mentored Distance Learning and Electronic Distance Learning.

Please consult the Program Guide for the Master of Project Management for information about the complete Master of Project Management program and the City University Catalog for information about general City University policies.

Course Description

Planning is central to project management. This course will examine project and scope definition, how to conduct feasibility studies, how to define and sequence activities, how to create plans, and how to effectively use planning tools. It will also explore how to establish measures to determine the success of a project, and how to make project presentations.

Learning Objectives

Upon completion of this course, you will be able to:

- Apply basic project planning concepts to any project using generic planning tools;

- Compose a project plan;

- Apply team planning techniques to achieve plan buy-in and consensus from the project team members and project stakeholders;

- Create a detailed multi-level Critical Path Method project schedule comprised of a master schedule and supporting schedules;

- Apply the principles of earned value in planning and tracking a project;

- Identify the various forms of schedules used in project management; and

- Communicate project status to customers, team members and stakeholders.

Program Overview

Please consult the Program Guide for the Master of Project Management for a complete Program Overview.

Recommended Supplementary Resources

Print Resources and Electronic Resources

Please consult the Program Guide for the Master of Project Management for a current list of “Recommended Print Resources for the Master of Project Management Program” and “Recommended General Internet and World Wide Web Resources for the Master of Project Management Program.”

Delivery Mode: Classroom

The materials and activities described below pertain specifically to the Classroom mode of instructional delivery for this course. Please be sure that this document matches the mode of delivery for which you have registered, as materials and assignments for each delivery mode may differ.

Overview of Course Activities and Grading

The grade you receive for each of the in-class courses will be derived using City University’s decimal grading system, based on the following:

Individual Assignment (see page 6 in the Program Guide for the MPM)	15%

Presentation of Individual Assignment (see page 14 in the Program Guide for the MPM)	5%

Team Assignment (see page 15 in the Program Guide for the MPM)	20%

Team Assessment (see page 16 in the Program Guide for the MPM)	20%

Final Examination	 40%

Maintaining a Journal (see page 17 in the Program Guide for the MPM)	0%

TOTAL	100%

Please consult with your instructor and the current City University Catalog for guidance in determining your decimal grade.

Explanation of Assignments

All assignments will comply with the requirements and grading criteria set forth in the Program Guide for the Master of Project Management.

Recommended Course Outline

Session	Topics	Assignments

1

Introduction to project planning concepts; project life cycle project phasing, the scope-cost-schedule triangle, the significance of scope, the concept of manageable elements, internal project “contracts”, project objectives and goals. The 5 W’s: What, When Who, Where and Why. Consensus based project team planning. Definition of terms used in project planning.

Lewis pp. v - 28

PMBOK pp. 39 - 46

2

Project definition, project charter, project plan and authorization. Scope definition: project specification, Statement Of Work (SOW), Work Breakdown Structure (WBS). Work authorization. Work packages. Organization breakdown structure.

Lewis pp. 29 - 95

PMBOK pp. 47 - 58

Lab 1

Introduction to project scheduling tools

3

Scheduling concepts and methods: Relationship networks, Arrow diagramming (ADM), precedence diagramming (PDM), program evaluation and review technique (PERT), bar charts, critical path method scheduling (CPM), duration selection concepts, and float. Scheduling software review.

Lewis pp. 96 - 146

Lewis pp. 175 - 185

PMBOK pp. 59 - 72

4

Resource allocation, application of scheduling techniques to sample projects. Integrated master schedule concept. Schedule maintenance concepts. Managing with schedules. Individual project assignments.

Lab 2

Using computer based project scheduling tools

5

Individual Assignment Due.    Cost forecasting, budgeting and management techniques, resource requirements and planning. Work packaging. Work authorization. Management reserves. Activity based accounting. Project cost accounting. Code of accounts. Time phased budgets. Cost reporting.

Lewis 147 - 174

PMBOK pp. 73 - 81

6

Project control concepts. Performance measurement and review techniques: Cost to schedule relationships, earned value concepts.

Lewis pp. 186 - 241

Lab 3

Building a project plan for a sample project using a computer based scheduling tool

7

Team assignments and assessments due.  Project communications: Project directives, project reviews, design reviews, project reports, project team meetings. Project team awards. Presentation of individual assignments.

Lewis pp. 242 - 253

8

Managing to the project plan. Managing scope. Identifying and managing risk. The Plan-Do-Check-Act (Shewhart) approach to project management. Schedule variances. Refining the plan.    Presentation of individual assignments.

Lewis pp. 254 - 326

Exam

Final Examination