1. Benefits:

To improve project performance:

- Identify, appraise, and manage project-related risks

- Highlight potential benefits and exploit opportunities

- Improve communication

- Human factors

- Ethics

2.Elements of a generic risk tracking log: see handout.

Purpose of the log:

- Keep track of risks; manage risks and the process of addressing them

- Prioritize efforts

- Develop mitigation/contingency plans

- Keep team focused on risks

- Manage planned actions

- Ensure communication

- Document plans, progress

- Manage planned actions; monitor, manage crises, roll action plans forward

p. 236

3. Generic Risk Management Steps

Rick’s handout, 1/17/98, pg. 3

Identify – anticipate what can go wrong

Analyze – decide what is important, determine impact

Plan – plan to take action; what is needed to mitigate risk

Track – take appropriate action

Control – integrate activities

(source – SEI risk management paradigm)

Application to business or industry:

- Understanding of industry

- Risks common to your industry

- Common themes?

Generic steps are an iterative process

4. Chapman/Ward Risk Management Plan, Figure 4.1, p. 48

Pros

- Enterprise view vs project view

- Identification of risk at each step

- Cons

- Convoluted, not easy to follow

- Lacking in integration among plans

- Hard to execute in real world

- Lacking an implementation set

- Too detailed and cumbersome

5.

Increase probability of success, improve performance

Strategy

- Determine key players, audience and political climate; formal, informal

- Determine interests which should be addressed

- Get buy-in from informal chain of command

- Shop plan around to get feedback and buy-in; develop a sense of ownership in the stakeholders

- Highlight pros of risk management

- Define risks

- Document risks and planned responses

- Bottom line – show how RM improves profit

- Improves competitive advantages

- Highwire stuff – benefits to people and org

- Decreases threats of adverse uncertainty

- Utilize concepts of “Getting to Yes”

- Identify key sponsor(s)

- Emphasize concept of “pay me now or pay me later”

Ref. Pp9, 48, 303-305

7. Tool to measure risk

Project: Build a new school

Consequence scale: 1 = low, 5 = high

Risks:

- Volcano, earthquake, flood

- Schedule slides

- Budget overrun – funding doesn’t pass

- PM gets sick for two weeks

- Material delay - foundation

| Risk | Probability | Consequence |
| --- | --- | --- |
| A | 1% | 5 |
| B | 35% | 4 |
| C | 100% | 5 |
| D | 100% | 1 |
| E | 50% | 2 |

Plot coordinates on Cartesian axes, Probability on X-axis, Consequences on Y-axis (I know you can do it!)

8. Software Development example

PM manages (Internal)

- Not enough programmers

- Poorly defined specifications

- Inadequate software/hardware/tools

- PM doesn’t manage (External)

- Market disappears – conditions change

- Legal problems

- Software pirating (this is a risk)

- pp. 149-150

- 9. Five Fundamental Principles of Risk Management

- Has global perspective – views project within the larger system

- Is forward looking – thinks toward tomorrow

- Promotes open communication – encourages free-flowing information

- Is integrated with overall project management plan/system

- Is continuous – occurs routinely throughout all phases of the PLC

Ref Rick’s handout 1/17/98, pg. 4, source: SEI (Software Engineering Institute)

10.

- Lessons learned

- Brainstorming

- Survey/interview/questionnaire

- Internet searches

- Stakeholder input

- Audits

- Third party searches/research

- Hire consultant

- Senge book

- Problem/risk  log

- Team handbook

- Fishbone diagram

The Carnegie-Melon (sp?) SEI url is: www.sei.cmu.edu/technology/risk/risk_general/  or at least this will get you in the neighborhood.